Project Planning Phase(2)

# StaffSync Project Plan

| Team ID | Not assigned — individual project |
| --- | --- |
| Project Name | StaffSync |
| Maximum Marks | 5 Marks |

Prepared by Abhigyan Dwivedi · Individual capstone

Product backlog and iteration plan

Owner AD: Abhigyan Dwivedi, individual contributor. This 19-story backlog maps to six epics and 58 estimated points. Iterations organize scope retrospectively; actual velocity and release history were not recorded. Formal UAT remains pending.

| Iter. | Epic | Story | Task | Points | Priority | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Access | US-01 | Register with a demo role | 3 | High | AD |
| 1 | Access | US-02 | Sign in and open role dashboard | 3 | High | AD |
| 1 | Access | US-03 | Change password and revoke sessions | 2 | High | AD |
| 1 | People | US-04 | HR adds and updates employees | 5 | High | AD |
| 1 | People | US-05 | HR deactivates an employee | 2 | High | AD |
| 1 | People | US-06 | Employee updates own profile and photo | 3 | High | AD |
| 2 | Attendance | US-07 | Employee checks in and out once daily | 3 | High | AD |
| 2 | Attendance | US-08 | Employee views attendance history | 2 | High | AD |
| 2 | Attendance | US-09 | HR reviews and corrects attendance | 3 | High | AD |
| 2 | Leave | US-10 | Employee submits leave with valid dates | 3 | High | AD |
| 2 | Leave | US-11 | HR or assigned manager decides leave | 5 | High | AD |
| 2 | Leave | US-12 | Employee sees decision and history | 2 | High | AD |
| 3 | Communication | US-13 | HR or manager publishes announcements | 3 | High | AD |
| 3 | Communication | US-14 | Employee reads permitted announcements | 2 | High | AD |
| 3 | Communication | US-15 | Receive in-app workflow notifications | 3 | Medium | AD |
| 3 | Learning and reports | US-16 | Manager assigns training to own team | 5 | High | AD |
| 3 | Learning and reports | US-17 | Employee updates training progress | 3 | High | AD |
| 4 | Learning and reports | US-18 | Manager records team performance feedback | 3 | Medium | AD |
| 4 | Learning and reports | US-19 | HR reviews summaries and exports attendance | 3 | High | AD |

Iteration tracker and estimates

| Iteration | Scope | Points | Evidence |
| --- | --- | --- | --- |
| 1 | Access and employee records | 18 | Implemented; API checks cover access and records |
| 2 | Attendance and leave | 18 | Implemented; uniqueness and concurrency tests |
| 3 | Communication and training | 16 | Implemented; known training response issue remains |
| 4 | Feedback and reporting | 6 | Implemented; formal UAT pending |

Submission: review documents, complete manual UAT, record feedback and submit repository/demo links.